NOTICE

ON OPEN TENDER

This text of the notice is approved by decision of the Open Tender Commission "1" of "29" "06" 2026 and is published pursuant to Article 27 of the Law of the Republic of Armenia "On procurement"

Code of the open tender EQ-BMKHTSDZB-26/65

The contracting authority Yerevan municipality, located at the following address: 1 Argishti Str, Yerevan, RA, gives notice for an open tender which shall be carried out in one stage, through Armeps (website www.armeps.am) system of electronic procurement.

The participant selected as a result of this procedure will be invited, in accordance with the established procedure, to sign an agreement on the provision of consulting services for the development of transport infrastructure and traffic management solutions on the Shiraz-Mazmanyan-Silikyan-Ashtarak highway in Yerevan (hereinafter referred to as the agreement).

Pursuant to Article 7 of the Law of the Republic of Armenia "On procurement", any person, irrespective of the fact of being a foreign natural person, an organisation or a stateless person, shall have equal right to participate in this tender.

The qualification criteria for the persons ineligible to participate in the tender, as well as for bidders, and the documents to be submitted for evaluation of those criteria shall be established by the invitation for this procedure.

The selected bidder shall be determined from among the bidders having submitted bids evaluated as satisfying the requirements of the invitation, by the principle of giving preference to the bidder having submitted the lowest price proposal.

In case of a request to provide the invitation electronically, the contracting authority shall ensure the free of charge provision of the invitation electronically within the working day following the date of receipt of the application.

Failure to receive the invitation shall not limit the bidder's right to participate in this procedure.

The bids for the tender must be submitted electronically, through Armeps (www.armeps.am) system of electronic procurement, by 11:00 am 31.07.2026. The bids may, in addition to Armenian, also be submitted in English or Russian.

The bid opening will take place electronically, through Armeps system of electronic procurement, at 11:00 am 31.07.2026.

For receiving additional information concerning this notice, you may apply to                    G. Muradyan Secretary of the Evaluation Commission

Telephone 011514373

E-mail gor.muradyan@yerevan.am

Contracting authority Yerevan municipality

TECHNICAL SPECIFICATION - PURCHASE SCHEDULE

Procurement of a consultancy service for the development of transport infrastructure and traffic management solutions on the Shiraz-Mazmanyan-Silikyan-Ashtarak highway in Yerevan

Estimated cost has not been set

| N/A | Code according to GMA classification (CPV) | Technical specifications | Unit of measurement | Total Quantity | Total price | Delivery |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Address | Deadline |
| 1 | 71331500/502 | 1․General description The Shiraz – Mazmanyan – Silikyan - Ashtarak highway in Yerevan is one of the most important transport axes in the western part of the capital, providing both intra-city, inter-community and transit transport connections. In the context of the continuous development of the territory, population growth and the increase in the number of motor vehicles, a number of problems related to traffic organization and road infrastructure capacity have emerged in the mentioned direction in recent years. Currently, there is a significant concentration of traffic flows and periodic congestion in the mentioned direction, especially on the Silikyan-Ashtarak highway and adjacent street sections, which are important entry and exit nodes of Yerevan and serve both intra-city and transit traffic. The limited availability of alternative transport routes leads to congestion of the road network, travel time, as well as the resulting economic losses, increased emissions, and increased road safety risks. In this context, the project is considered an additional and off-loading link in the North-South direction at the city level. As a result of the study, the implementation of the proposed transport infrastructure and traffic management solutions is expected to form a more efficient and high-capacity transport system in this direction, as a result of which: - the implementation of the transport infrastructure and traffic management solutions proposed as a result of the study is expected to form a more efficient and high-capacity transport system in this direction, as a result of which:the existing road network will be relieved, - travel time will be reduced, - traffic safety will be improved, - as an important achievement, it will contribute to the balanced and sustainable development of the western part of Yerevan. This area is of strategic importance, being one of the main transport and potential logistics axes of the western part of the city. It can serve as an unloading route for the Ashtarak highway and adjacent roads, while providing more efficient entry and exit to Yerevan. The investment program is consistent with the priorities for improving the transport system and developing urban mobility set out in the Yerevan Development Program for 2024-2028, which envisages increasing the capacity of the urban road network, improving transport connections, reducing traffic congestion, and increasing the efficiency of public transport. At the same time, the program complies with the directions of the territorial and transport infrastructure development policy approved by the Government of the Republic of Armenia, as well as the goals of modernizing the transport system of the Republic of Armenia and improving international and inter-community ties, contributing to the formation of a multimodal, integrated and sustainable transport system. 2. Project Objective The key focus of this public investment program is to significantly improve regional communication through the national road network, the Ashtarak Highway, especially considering the expectation that the proposed route should provide more efficient connectivity to residential districts, industrial zones, including the North-South transport corridor. This public investment program envisages the development of road infrastructure in the western part of Yerevan by improving connectivity along the Shiraz-Mazmanyan-Silikyan-Ashtarak highway. Although the project’s impacts may also extend to the organization of intercity and transit traffic, the primary goal of the program is to address transportation issues within the administrative boundaries of Yerevan, in particular, increasing the capacity of the urban road network, improving connections between administrative districts, reducing traffic congestion, and ensuring population mobility. The infrastructure envisaged by the project is entirely located within the territory of the Yerevan community and is a component of the city's street and road network. The main beneficiaries of the project are the residents of Yerevan and economic entities operating in the community. Therefore, within the framework of the functions of developing road infrastructure and organizing urban mobility assigned to the community by the legislation on local self-government, the Yerevan Municipality is considered the initiating and responsible body for the project. At the same time, taking into account the possible impact of the project on the national road network, as well as on the organization of transport flows in the North-South direction, in the later stages of the project, it is advisable to ensure close cooperation and coordinated work with sectoral state authorized bodies, including structures responsible for the road sector. Thus, the goal of the public investment program is to increase the capacity of the road network and traffic efficiency by improving road transport connections in the western part of Yerevan, ensuring: - reduction of average travel time on the road section and adjacent intersections, - increase in the average operating speed of vehicles, - increasing the capacity of the road network and reducing congestion levels during peak hours, - identifying opportunities for the development of parking lots and parking infrastructure and their integration into the urban mobility system, - Improving the connection between the western administrative districts of Yerevan and the Ashtarak highway, - more efficient distribution of transit traffic flows, reducing congestion on inner-city roads, - reducing the risks of road accidents and increasing the level of traffic safety, - Reducing fuel consumption and atmospheric emissions by reducing vehicle idling and stopping times. 3. Purpose of the study The purpose of this feasibility study (FFS) is to comprehensively assess possible options for improving transport connectivity on the Shiraz-Mazmanyan-Silikyan-Ashtarak highway and select the most effective solution, taking into account technical, economic, financial, social, environmental, and urban development factors. The study requires: - assess current and prospective transport demand based on actual traffic intensity data and forecasts for at least 25 years, - develop and evaluate at least three realistic alternative scenarios, including ground-level road solutions, multi-level transportation hubs, overpass solutions, and other possible engineering options, - carry out transport modelling of each option, assessing changes in average traffic speed, travel time, waiting times at intersections, road network capacity and level of service (LOS), - assess the impact of the options on the organization of urban and transit traffic, the efficiency of movement in the North-South direction, and connectivity with the national road network, - assess changes in road safety indicators, including potential accident reduction and opportunities for improving traffic safety, - carry out a calculation of the investment and operating costs of each option, as well as an assessment of economic efficiency, including cost-benefit analysis, economic internal rate of return (EIRR), net present value (NPV) and benefit-cost ratio (BCR), - assess social impacts, including the potential scope of land expropriation and resettlement, impacts on the population and businesses in the affected area, as well as social risk mitigation measures, - assess environmental impacts, including changes in air emissions, noise, vibrations, green spaces and other environmental factors, - assess the development opportunities for parking lots and multifunctional parking complexes in the project's impact zone, their demand, technical and economic feasibility, investment and commercial potential, as well as integration options with public transport and pedestrian infrastructure. - to study the possibilities of effective organization of public transport routes and improvement of the quality of public transport service in the given corridor, - assess the potential for economic and logistical development of the area, including opportunities for organizing freight transportation and promoting economic activity, - to study possible changes in land and real estate values ​​in the project's impact area, as well as the applicability of Value Capture tools as an additional source of project financing, - Identify the main technical, financial, institutional, social and environmental risks of project implementation and propose measures to manage them. The results of the EIA should present a multidimensional comparative assessment of alternative scenarios and justify the option that will ensure maximum transport efficiency, economic return, social acceptability, and environmental sustainability with minimal investment and operating costs. The final outcome of the study should include measurable performance indicators, in particular: travel time savings, increased road network capacity, change in average speed, reduction in accidents, reduction in emissions, economic benefits, and investment efficiency indicators, which will serve as an evidence-based basis for making further investment decisions. | AMD | 1 |  | 0010, Yerevan, P. Buzandi St., 1/3 Building | Service delivery is being carried out for that purpose financial resources to be planned based on between the parties the contract (agreement) from the date of signing up to and including the 90th calendar day. |

|  |  | 4. Project area The project area covers the western part of Yerevan, along the corridor of Shiraz, Mazmanyan and Silikyan streets, providing a connection with the Ashtarak highway. The feasibility study will consider various solutions for the development of transport infrastructure and traffic organization in this direction, with the aim of forming effective transport connections, improving the functionality of the road network and ensuring the most efficient organization of both intra-community and inter-city communications. The main features of the project area are: - existing transport infrastructure, which includes urban highways, intersections, as well as engineering communications, - Land use structure: the combined presence of residential, public, commercial and partly industrial areas, - environmental factors․ Areas located near residential areas, areas sensitive to noise and air pollution, as well as the presence of green spaces, - wide range of beneficiaries․ Includes the community population, business entities, transportation operators, and government/community institutions. The area is also important from the perspective of developing transport and logistics links, including the organization of freight transportation and possible integration with other transport infrastructures. 5. General scope of the feasibility study This feasibility study (FS) should be conducted based on the requirements of the Decision "On establishing the procedure for identifying, developing, evaluating and prioritizing public investment programs and establishing additional requirements applicable to certain types of capital expenditures" approved by the Government of the Republic of Armenia Resolution No. 175-N of February 9, 2023, in particular, the substantive and structural requirements set out in Form 2 of Appendix 1 to the Decision, as well as the Guidelines for the Development of Feasibility Studies approved by the Ministry of Finance of the Republic of Armenia. The study should provide a technical, economic, financial, environmental, social, institutional, legal and urban planning assessment of alternative solutions for improving transport connectivity along the Shiraz-Mazmanyan-Silikyan-Ashtarak highway, including demand analysis, performance indicator assessment, risk identification and proposal of management measures in line with international best practices. Given the diversity of possible funding sources for the project and the likelihood of involving international financial organizations, the study should also be conducted in accordance with the methodologies, guidelines, and evaluation criteria used by international financial organizations, including the Asian Development Bank, the World Bank, the European Bank for Reconstruction and Development, and other partner institutions. The EIA should provide evidence-based and quantitatively substantiated information necessary for making investment decisions, including a comparative assessment of alternative options, a cost-benefit analysis, an assessment of financial and economic efficiency, an assessment of environmental and social impacts, as well as the identification of the main risks and opportunities of project implementation. The results of the study should serve as a basis for organizing further design work, developing an investment program, and preparing procurement documents for design services. In particular, the study requires: - collect, review and evaluate previously developed feasibility studies, design documents, technical solutions and other relevant materials in terms of their relevance, applicability, implemented assumptions, technical parameters, cost estimates and compliance with current project objectives and requirements, as well as submit substantiated recommendations for their retention, revision, updating or replacement, - define and evaluate the main technical parameters and design criteria for alternative solutions, including the category of the road section, the number of lanes, the calculated capacity, the design speed, the load class, the main parameters of the engineering structures and the safety requirements, - carry out a comparative assessment of alternative options and justify the choice of the preferred option based on technical, economic, financial, social, environmental and institutional criteria, - develop an implementation roadmap and possible phasing options for the preferred option, - prepare a list of baseline data, research and requirements necessary for the implementation of design work, - Develop the main requirements of the technical specifications for the design work to be carried out in the next stage, which can be used during the preparation of procurement documents for design services. The minimum content of the study should include comprehensive analyses, assessments, and substantiated recommendations in the above areas. - Analysis of the current situation: The study should include a comprehensive assessment of the current situation in the project area, including: - Study of the socio-economic situation of the project area, with an analysis of population, demographic trends, employment, economic activity, land use structure and key indicators of territorial development, - Analysis of existing state, sectoral and community strategies, development programs and urban development documents (including the Yerevan Master Plan and other existing planning documents), - Identification and description of key stakeholders (population, business entities, freight forwarders, public transport operators, state and municipal bodies, investors and other interested parties), - stakeholder mapping, with an analysis of their roles, responsibilities, interests and interactions, - assessment of existing road infrastructure, including the road network, intersections, engineering structures, public transport network, pedestrian and bicycle infrastructure, as well as existing alternative routes, - If available, an analysis of previously conducted studies, projects and proposed solutions, with an assessment of their results, conclusions and applicability. A detailed assessment of transport demand should also be carried out, which should include: - Study and recording of existing traffic flows, - Analysis of traffic data from historical periods and assessment of development trends, - Study of traffic characteristics during peak and off-peak hours, - separate assessment of passenger and freight transport flows, - assessment of public transport passenger flows, route network and service level, - study of pedestrian and other non-motorized movements, - Assessment of the current state of road network capacity, level of service (LOS), intersection congestion and traffic management, - Implementation of traffic and transport demand forecasts for short, medium and long-term perspectives. The study must necessarily develop and evaluate various project implementation scenarios, including: - "Do Nothing" scenario, - the "Do Minimum" scenario, - options for improving the existing road network and intersections, - traffic management and intelligent transportation systems application options, - public transport priority measures, - Variants of transport nodes at different levels and at the same level, - overpass, tunnel and other engineering solutions, - Combined versions of the above measures. All scenarios should be assessed using common criteria: from technical, economic, financial, social, environmental, urban planning, and institutional perspectives, and the selected option should be justified by the results of a multidimensional comparative analysis. 5.2 Market analysis and demand assessment. Analysis of the project's main beneficiaries and user groups from a demand-side perspective, including passengers, freight carriers, public transport operators, economic entities, residents of adjacent residential and industrial zones, and other stakeholders, −collection and analysis of primary data for demand assessment, including traffic counts, origin-destination studies, road user surveys, public transport passenger flow studies and other necessary field research, - analysis of existing and projected passenger flows, freight, public transport and other transport flows, - Comparative assessment of alternative design options, including "Do Nothing", "Do Minimum", improvements to existing roads and intersections, traffic management measures, multi-level interchanges, overpasses, tunnels and other possible solutions, - assessment of each option according to technical, economic, financial, social, environmental, urban and institutional criteria, including climate change adaptation and resilience factors, - short-term, medium-term and long-term (at least 20-30 years) forecast of passenger flows and freight demand, based on demographic changes, population growth, economic activity, land use and urban development trends, - assessment of the project's impact on urban development, including possible changes in land use structure, functional zoning, construction intensity and territorial development directions, - assessment of potential impacts on residential, public, commercial, industrial and logistics zones, - implementation of scenario analysis, assessing changes in demand under different demographic, economic, transport and urban development scenarios, - Conducting a sensitivity analysis, assessing the impact of changes in key assumptions (population growth, traffic intensity, economic activity, capital and operating costs, travel time cost, and other key parameters) on the project's technical, economic, and financial performance indicators. 5.3 Technical study and cost estimation. - carrying out engineering geodetic, topographic and cartographic studies using the WGS-84 coordinate system and in accordance with current regulatory requirements, - assessment of geological, geotechnical, hydrological, hydrogeological and seismic conditions from the perspective of the technical feasibility of project implementation options, - Assessment of the needs for the alienation, temporary occupation and possible resettlement of lands, buildings, structures and other real estate for each alternative, - development and evaluation of preliminary technical solutions, including road sections, transport nodes, entrances and exits, engineering structures and related infrastructure, - Assessment of construction, rehabilitation, operation and maintenance requirements for implemented solutions, - Capital investment expenditure (CAPEX) assessment according to alternative options, - Estimation of operation, maintenance and repair (O&M) costs throughout the entire estimated life cycle of the project, - Life Cycle Cost Analysis (LCA) assessment, including capital, operating, maintenance and major rehabilitation costs, - Conducting a comprehensive Origin-Destination (O-D) survey of transport flows, including field surveys, surveys, video recordings, automated recording systems, and the use of mobile or other digital data sources, - development of O-D matrices for different periods (peak and off-peak hours, working and non-working days), - separate assessment and modeling of passenger, freight, public transport and other vehicle flows, - Development and calibration of a transport model based on internationally accepted methodologies, - ensure the provability, verifiability and reproducibility of the results of modeling, forecasts and calculations, by fully presenting the methodology used, input data, assumptions, calculation parameters, modeling tools and data sources, - Conduct scenario analysis, at least in the "Do Nothing", "Do Minimum" and "Project Case" options, assessing the redistribution of traffic flows, road network capacity, travel time changes and other key indicators, - conduct a sensitivity analysis, assessing the impact of changes in key assumptions and parameters on demand, costs, benefits, and project effectiveness indicators, - assess the impact of the project and alternative options on the environment and define measures to reduce environmental risks, - to study and define the requirements, scope and procedures for conducting strategic environmental assessment (if necessary) and environmental impact assessment and state expertise in accordance with the RA Law "On Environmental Impact Assessment and Expertise". 5.4 Assessment of financial and economic efficiency - develop a preliminary bill of quantities (BoQ) and estimate the estimated cost based on current market prices, comparable projects and relevant standards, - carry out an assessment of investment (CAPEX), operation and maintenance (O&M) costs for the entire estimated life cycle of the project, - Apply the results of transportation modeling and O-D studies within the framework of economic efficiency assessment, assessing the economic benefits arising from the project, - assess the benefits for road users, in particular: - saving travel time, - reducing vehicle operating costs, - fuel consumption savings, - improving traffic reliability, - the economic impact of reducing road accidents, - assess externalities, including: - changes in greenhouse gases and other harmful emissions, - the impact of noise, - change in traffic accidents, - health and environmental impacts, - conduct a cost-benefit analysis (Cost-Benefit Analysis – CBA) in accordance with the methodologies used by international financial organizations, - calculate key indicators of economic efficiency, including: - economic net present value (ENPV), - economic internal rate of return (EIRR), - benefit/cost ratio (BCR), - conduct scenario and sensitivity analyses, assessing the impact of changes in key assumptions on the economic efficiency of the project, - Conduct a financial feasibility assessment, including cash flow projections, financing structure assessment, and financial sustainability analysis of the project, - assess the fiscal affordability of the project and its potential impact on state and/or municipal budgets, including in terms of capital investments, co-financing, borrowing, debt burden, and future operating costs, - Conduct a comparative assessment of possible sources and models of financing, including state financing, loan and grant funds from international financial organizations, blended financing mechanisms, as well as public-private partnership (PPP) options, - In case of considering a PPP option, conduct a preliminary risk allocation assessment, determining which project risks can be transferred to the private partner, including design, construction, financing, operation, demand, maintenance, schedule and cost overrun risks, as well as assess the effectiveness and appropriateness of such allocation, - Present the advantages, limitations, risks, and long-term financial liabilities of each financing option for the public sector. 5.5 Assessment of Land Value Restoration (LVR) mechanisms - assessment of changes in real estate values ​​due to the project, - analysis of applicable HLA instruments (development fees, tax mechanisms, joint development, etc.), - forecasting potential income, - assessment of possible property tax increases in the project impact area, - proposals for necessary legislative and other institutional reforms. 5.6 Environmental and Social Impact Analysis (ESIA) - environmental and social impact assessment (noise, emissions, land use, resettlement), - assessment of the state of biodiversity, cultural heritage and protected areas, - development of an environmental and social management plan (ESMP), - Assessment of the program's compliance with Armenia's Nationally Determined Contributions (NDCs) and climate resilience goals under the Paris Agreement. Nationally determined investments (or Nationally Determined Contributions NDCs) and assessing the project's compliance with climate resilience goals under the Paris Agreement. 5.7 Road safety - road safety audit (RSA) for design options, - Analysis of dynamic accident data series and identification of accident-prone areas and black spots, - Using iRAP or equivalent methodology "star" road safety rating, - engineering or outlining organizational solutions to improve safety, - Analysis of impacts on vulnerable groups (pedestrians, cyclists, children). 5.8 Risk analysis - Identification and classification of key risks, including technical, financial, economic, institutional, legal, social, environmental, climate and seismic risks, - development of a risk assessment matrix, defining the probability, impact, risk level, responsible structures and management measures for each risk, - development of preventive, mitigating and response measures for each risk, - Defining approaches to distributing and managing the main risks arising during the project implementation, - Assessing the impact of climate change and natural hazards (in particular, seismic, flood, landslide and other hazards) and proposing measures to increase the resilience of infrastructure, - Conducting sensitivity analysis to assess the impact of key assumptions on the economic and financial performance of the project, including: - increase in capital investment costs, - extension of construction deadlines, - increase in operation and maintenance (O&M) costs, - decrease in demand or traffic intensity, - deviations in passenger flow and freight transport forecasts, - change in travel time savings, - change in fuel prices, - change in discount rate, - as well as other key parameters affecting economic efficiency, - Assessment of the stability of EIRR, ENPV, BCR and other key economic and financial indicators based on sensitivity analysis, - as necessary, conduct scenario analysis and probabilistic risk assessment using Monte Carlo Simulation or other appropriate methods to assess the possible distribution of project outcomes and the impact of uncertainties, - Present a comprehensive project risk management strategy, including monitoring, control, and accountability mechanisms. 5.9 Analysis of potential obstacles Potential issues that may hinder the implementation of the project, including significant environmental issues, issues related to historical finds, significant community resistance, issues of ensuring fiscal and budgetary sustainability raised by the authorized body, etc. 5.10 Setting performance standards - define and justify common performance criteria and minimum requirements for the evaluation of all alternative scenarios and solutions, - define technical, operational, economic, financial, social, environmental and safety performance indicators for each alternative, - define key evaluation indicators, including: - road network capacity, - average traffic speed, - average travel time, - average waiting time at intersections, - Level of Service (LOS), - the risk of traffic accidents, - changes in fuel consumption and operating costs, - Changes in CO₂ and other harmful emissions, - the extent of alienation and resettlement, - capital and operating (O&M) costs, - economic and financial efficiency indicators (EIRR, ENPV, BCR, etc.), - Set baseline and target values ​​for each alternative, if possible, in the form of quantitative indicators, - develop a multi-criteria assessment and scoring system (Multi-Criteria Analysis – MCA), through which it will be possible to compare alternative solutions according to technical, economic, social, environmental, urban planning and institutional criteria, - Define minimum performance requirements and target indicators to be applied during the design and subsequent operation phases for the selected option. - Defining the legal and regulatory framework - description of the applicable legal framework, - Summary of required permits and licenses - Identification of possible legal obstacles - Preliminary implementation schedule - detailed implementation schedule (Gantt chart) - present the schedule not in calendar years, but in operational periods calculated from the start of the project (e.g., year 1, year 2, year 3, etc.), - Description of key project implementation phases according to schedule - 3D modeling and BIM - The consultant is required to develop a 3D digital model of the facility in a BIM compatible format, - The model must be integrated with the digital terrain, existing utilities, and the urban environment. - ensure data compatibility with GIS systems, - prepare visualization materials, including a fly-through video, - images that represent the integration of the project into the urban environment. 6. Main results The consultant is required to submit the following deliverables in Armenian and English in electronic and printed formats, including the necessary data sets. - Preliminary report: - Work plan, - Methodology, including data collection and sources, assessment, modeling, analysis tools, and timeline. 6.2 Baseline Assessment Report: - Analysis of the socio-economic situation, - Urban planning context, key policies, - Transportation Mapping of infrastructure and beneficiaries. - Technical feasibility report, - Financial and economic analysis report: - Land value restoration assessment report, - Environmental and Social Impact Assessment (ESIA), - Road safety analysis report, - Risk assessment and mitigation strategy - Analysis of potential obstacles - Performance standards - Legal and regulatory frameworks - Preliminary implementation schedule - Final results: - Final consolidated report: Including all analyzed components, a comparative analysis of options, a summary, and strategic recommendations, presenting a comparative table of alternative options and a justification for the choice, clearly indicating the reasons for the rejected options. - Data and analytics: Excel files with open decoded formulas, full transparency of calculations, O-D matrices and field data (video) archive, BIM and GIS shapefiles for road mapping, impact zones and infrastructure mapping,3D/BIM compatible preliminary design data, - Transportation modeling data: based on passenger and freight traffic forecasts. - Presentation- including at least a summary, methodological issues, main results, conclusions and recommendations by individual sections. 7. Final provisions The Client is committed to supporting the Consultant in the process of collecting the necessary data and information in all cases where they are not available in open sources of the required quality and volume and must be obtained from state and/or community bodies. In the event of such a need, the Consultant is obliged to present the need for data and information with a properly detailed description along with the submission of the Preliminary Report. The preliminary report is subject to submission within 10 working days after signing the contract. The work is considered acceptable "6․Upon confirmation by the Client of the fact of receipt of all reports, reports, data and analyses, and slides of the "Main Results" section in proper quality. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

2.1. Persons who are not eligible to participate in this procedure:

- Those who, as of the date of submission of the bid, have been declared bankrupt by a judicial decision.

- Those who, or whose executive body representative, within the five years preceding the date of bid submission, have been convicted of: financing terrorism; crimes involving child exploitation or human trafficking; creating or participating in criminal associations; receiving, giving, or mediating bribes; or crimes against economic activities as provided by law, except in cases where the conviction has been expunged or annulled in accordance with the law.

- Those against whom an administrative act imposing liability for anti-competitive agreements, abuse of dominant position, or unfair competition in the procurement sector has become final and binding within three years preceding the date of bid submission, or if appealed, the act remains unchanged.

- Those who, as of the date of bid submission, are included in the list of participants prohibited from participating in procurement procedures, published in accordance with the procurement laws of the Eurasian Economic Union member states.

- Those who, as of the date of bid submission, are included in the list of participants prohibited from participating in procurement procedures.

Meanwhile, if a participant is included in the lists referred to in subparagraphs 4 and 5 after the date of bid submission, their bid shall not be rejected on this basis.

A participant is included in the list of participants prohibited from participating in procurement procedures (hereinafter, the "list") if they:

- Have breached obligations under a contract or commitments undertaken in the procurement process, which resulted in the unilateral termination of the contract by the Employer or the suspension of the participant’s further participation in the procurement process, and the participant has not paid the bid, contract, and/or performance security amounts within the deadline specified in the Invitation or contract.

- As a selected participant, has been refused or been deprived of the right to conclude a contract.

2.2. To assess eligibility to participate, a participant must submit, along with their bid, a written declaration confirmed by the participant, as required under the relevant clause of the Invitation. Apart from the declaration specified in this paragraph, no other documents or justifications may be requested from the participant, including a selected participant, for the purpose of assessing eligibility. The authenticity of the participant’s declaration shall be evaluated by the Evaluation Committee (hereinafter, the “Committee”) in accordance with the conditions set out in this Invitation.

2.3. Inclusion of a participant in the list referred to in Article 6, Part 1, Clause 6 of the Law automatically results in restrictions on the participation in procurement processes of persons economically or otherwise affiliated with that participant during the period of such inclusion. The participation of affiliated persons and/or organizations owned more than 50% by the same person(s) in the same procedure (lot) is prohibited, except for cases where the organizations are established by the State or municipalities or participate under a joint activity arrangement (consortium).

For the purposes of Article 119 of the Law:

- Individuals are considered affiliated if they are members of the same family, manage a common household, engage in joint entrepreneurial activities, or act in coordination based on common economic interests.

- Individuals and legal entities are considered affiliated if they act in coordination based on common economic interests, or if the natural person or their family member:

a. Holds more than 10% of the shares of the legal entity;	
b. Has the ability, in any form not prohibited by the legislation of the Republic of Armenia, to predetermine the decisions of the legal entity;	
c. Holds a position as Chairperson, Deputy Chairperson, or member of the Board, Executive Director or their deputy, or President/member of a collegial body exercising executive functions of the legal entity;	
d. Is an employee of the legal entity working under the direct supervision of the Executive Director or otherwise significantly influencing decision-making by the management bodies of the legal entity.

- Participants that are not individuals are considered affiliated if:	

a. The participant directly or through agreements with other parties controls ten percent or more of the voting shares of another participant, or otherwise has the ability to predetermine the decisions of the other participant;	
b. A participant (shareholder) who holds more than 10% of voting shares or otherwise has the legal ability to predetermine decisions, or their family members (if the participant is a natural person), have the right to directly or indirectly control (including through sale, trust management, joint activity agreements, mandates, or other transactions) more than 10% of the voting shares of another participant, or otherwise have the legal ability to predetermine their decisions;	
c. Any member of a management body or other person exercising similar duties of one participant, or their family members, simultaneously serves as a member of a management body or performs similar functions in another participant;	
d. They act or have acted in coordination based on common economic interests.

For the purposes of this clause, family members are considered to include: father, mother, spouse, spouse’s parents, grandparents, sister, brother, children, and the spouse and children of a sister or brother.

The selected participant shall be determined in accordance with Article 44, Part 2 of the Law on Procurement, based on the principle of awarding the contract to the participant who achieves the highest total coefficient, calculated from the proposed price and the non-price criteria coefficients specified in the Invitation.

2.4. The participant must possess the following to fulfill the obligations under the contract to be concluded:

- Professional experience;

- Workforce resources.

The participant’s bid will be evaluated according to the following criteria and methodology:

The maximum score for the evaluation of a participant’s bid is set at 100 points.

| Evaluation Criteria for the Participant’s Bid | Proportionality evaluation |
| --- | --- |
| TECHNICAL PROPOSAL (TP=TP1+TP2) /Professional Experience (TP1) and Workforce Resources (TP2)/ | 70 % |
| FINANCIAL PROPOSAL (FP) | 30 % |

2.4.1. Requirements to be submitted by the participant:

- The “Professional Experience” qualification criterion to be met by the participant is defined and evaluated as follows:

| N | Conditions for the experience | Required documents and conditions for their submission | Similarity |
| --- | --- | --- | --- |
| 1 | The participant must have properly implemented at least 3 (three) similar contracts during the year of submission of the application and the 10 (ten) years preceding it. The previously implemented contract (or contracts) is (are) assessed as similar if the volume (or total volume) of work performed within its (their) framework, in monetary terms, not less than the purchase price and related to the objects defined by subparagraphs 4 and 5 of paragraph 26 of Appendix No. 1 of the RA Government Decision No. 596-N of March 19, 2015 "On approving the procedure for issuing permits and other documents for construction purposes in the Republic of Armenia and repealing a number of decisions of the Government of the Republic of Armenia": residential, public and industrial structures. | Copies of previously concluded contracts (agreements, agreements), A copy of the act (delivery-acceptance protocol, etc.) confirming the performance of the contract within the specified period, approved by the parties to the contract, or a written confirmation from the party that accepted the performance of the contract. | Previously executed contracts for the implementation of feasibility studies |

2) The qualification criterion "Labor Resources" is defined and assessed in the following manner:

a) The staff must include specialists specialized in the field of high or highest risk facilities, with appropriate qualifications and work experience, with the following composition:

- Team Leader/ Chief Road Engineer

General qualification: Engineering expert of transport routes and structures (Certificate 1-class), 1st class license for the examination of urban planning documents, corresponding 1st class insert: transport routes (motorways, railways and airports, artificial structures: bridges, tunnels, overpasses, retaining walls, etc.),

- Geotechnician

General qualification: Higher professional education and at least 3 years of work experience in the field

- Transportation and structural engineering designer

General qualification:1st class certificate issued by the Urban Development Committee of the Republic of Armenia, higher professional education and at least 3 years of work experience in the field

- Cost estimating and financial specialist

General qualification: Higher professional education and at least 5 years of work experience in the field

- Environmental and Social Expert

General qualification: Higher professional education and at least 3 years of work experience in the field

- Road safety specialist

General qualification: Higher professional education, at least 3 years of work experience in the field and iRAP certificate or equivalent road safety qualification.

At least one of the specialists included in the staff submits the relevant licenses and certificates with the application, in accordance with the RA Law "On Architectural Activities" of December 6, 2017 and the RA Government Decision N 2106-N of November 30, 2023, and the relevant qualifications and other documents required within the scope of the field.

Table 1

Minimum number of specialists per project (portion)

| N | Specialist | Number |
| --- | --- | --- |
|  | Team Leader/ Chief Road Engineer | 1 |
|  | Geotechnician | 1 |
|  | Engineer-designer | 1 |
|  | Cost estimating and financial specialist | 1 |
|  | Environmental and Social Expert | 1 |
|  | Road safety specialist | 1 |

b) The participant, as a document substantiating the qualification criteria, submits data on the staff proposed for the performance of the contract in the following form:

| Specialists included in the core staff |  |  |  |
| --- | --- | --- | --- |
| first name, last name | Qualification | Work experience |  |
|  |  | time period | Field of activity and work performed |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |

Moreover, to substantiate the availability of labor resources, the Participant submits written agreements confirmed by the specialist(s) involved in the nominated staff./clearly indicating the employee's participation in the given share in the submitted agreements/- copies of the specialists' passports and qualification documents, including a certificate issued by the Urban Development Committee of the Republic of Armenia, and other supporting documents, regarding their involvement in the services to be provided;

The qualification of the participant is assessed as satisfactory for this criterion if the latter meets the conditions and requirements set forth in this sub-clause.

Participants' compliance with the qualification criteria is assessed as follows:

| H/N | Qualification criteria | Rating points | Requirements for assessment |
| --- | --- | --- | --- |
| 1 | Professional experience (TA1) | 20-40 | The minimum assessment threshold is set at 20 points. The minimum score is given Documents corresponding to the "Conditions for the Test" presented in point 2.4.1twoIn case of submitting a contract package. Each additional similar contract package submitted will receive an additional 10 points. The maximum score cannot exceed 40 points. Only fully executed (completed) contracts will be considered. |
| 2 | Labor resources (TA2) | 20-30 | The minimum assessment threshold is set at 20 points. The minimum score is given if the specialists included in the main staff presented as a result of the labor resource assessment meet the minimum requirements set out in the invitation. For each additional specialist presented, an additional 1 point is given. The maximum score cannot exceed 30 points. |

Participants' applications are evaluated in the following order:

a. The financial proposal of the participant who submitted the lowest price proposal is evaluated at one hundred points, and the points awarded to the financial proposals of other participants are calculated according to the following formula:

GM = NG X 100/GG,

where:

The unit of measure is the unit given to the price offer,

The minimum price is the minimum price.

The GG is the price offered by the evaluated participant,

b. The grade given to each participant who is assessed as satisfactory is calculated using the following formula:

MG = (GM X 0.3) + (TA X 0.7),

where:

The grade given to the participant is

The GM is the unit given to the participant's price offer,

The TA is the score given to the participant's technical proposal: TA=TA1+TA2

The selected participant is the participant with the highest score (MG).

Failure of a participant to meet the minimum non-price conditions is grounds for rejection of the bid and is considered a breach of the obligation undertaken within the framework of the procurement process.

2.5 The contract to be concluded within the framework of this procedure may be implemented through the conclusion of a subcontract. The participant who submitted an application to participate in this procedure (for the same lot) may not be a party to the subcontract.

2.6 Participants may participate in this procedure in a joint venture (consortium). In such a case:

1) None of the parties to the joint activity agreement may submit a separate application for the same procedure (for the same portion). In case of non-compliance with the requirement of this paragraph, both the applications submitted in the joint activity procedure and separately shall be rejected at the bid opening session.

2) The participants bear joint and several liability. Moreover, in the event of a consortium member withdrawing from the consortium, the contract concluded by the customer with the consortium is unilaterally terminated and the liability measures provided for in the contract are applied to the consortium members.

If the participant is recognized as the selected participant, he/she shall submit contract security within the period specified in Article 35 of the Law in the manner specified in the invitation, which is equal to the purchase price.At 10%:

The amount of the contract security is determined by the responsible department. It cannot be less than ten percent of the purchase price.